CodeMap

Sprint Workbook — Days 2 through 10

AB Talks 60-Day Claude AI Challenge — 10-Day Capstone Sprint

Companion to the CodeMap PRD — finalized Day 1

How to use this workbook: each day maps to one phase of the software development lifecycle. Work top to bottom — objectives, then tasks, then confirm deliverables, then check the milestone before moving on. Manual steps (accounts, keys, deployment) are flagged explicitly and should be done together in chat, step by step.

DAY 2 System & UX Design SDLC Phase: Design · Target time: 3–4 hrs

OBJECTIVES

- Translate the PRD into a concrete system design: what talks to what, and what the report looks like.

- Design the file-curation strategy before writing any code.

TASKS

- Sketch the end-to-end data flow: browser → backend → GitHub API → file curation → Claude API → rendered report.

- Design the report layout: wireframe the five sections (Project Overview, Tech Stack, Folder Structure Explained, Where to Start Reading, Setup Instructions) as they'll appear on screen.

- Define the file-curation algorithm in plain terms: which files are always included (README, manifest), how additional files are chosen within the token budget, and what happens when the budget is exceeded.

- Draft the actual prompt you'll send to Claude for the synthesis call — write it out in full, including instructions to avoid fabrication and flag uncertainty (this maps directly to NFR6).

- Design the three error states from FR9 (invalid URL, private repo, rate limit) as literal UI messages, worded exactly as a user would see them.

DELIVERABLES

- A one-page data flow diagram (hand-drawn or simple boxes-and-arrows is fine).

- A wireframe (even on paper) of the report page.

- A written first draft of the Claude synthesis prompt.

- Exact wording for all three error states.

MILESTONE — YOU'RE ON TRACK IF…

You could hand your data flow diagram and prompt draft to someone else and they'd understand exactly what the system does, without needing to ask you questions.

END-OF-DAY CHECKLIST

☐  Data flow diagram drawn and saved

☐  Report wireframe sketched

☐  Synthesis prompt drafted in full

☐  Error message wording finalized

☐  No code written yet — that's correct, it starts tomorrow

DAY 3 Accounts, Environment & Project Scaffold SDLC Phase: Setup · Target time: 3–4 hrs

OBJECTIVES

- Get every account, credential, and local tool in place so Day 4 can start writing feature code immediately.

- Execute against the tech stack finalized on Day 2 (Next.js, Tailwind, Vercel with Fluid Compute) — no stack decisions left to make.

TASKS

- MANUAL STEP: generate a GitHub Personal Access Token (raises API rate limit from 60/hr to 5,000/hr — required per the PRD's Constraints section).

- MANUAL STEP: create/confirm an Anthropic account and generate an API key for the Claude API.

- MANUAL STEP: create a Vercel account (free) and connect it to the GitHub repository.

- MANUAL STEP: in the Vercel project settings, enable Fluid Compute and confirm the function timeout can be set above 60 seconds, per ARCHITECTURE.md.

- Scaffold the project with `create-next-app` (App Router, JavaScript, Tailwind CSS) matching PROJECT-STRUCTURE.md.

- Install `@anthropic-ai/sdk`, `react-markdown`, and `zod`.

- Create `.env.local` (gitignored) with `ANTHROPIC_API_KEY` and `GITHUB_TOKEN`, plus a committed `.env.example` documenting the required variables without real values.

- Confirm "hello world" runs locally with `npm run dev`.

DELIVERABLES

- GitHub Personal Access Token and Anthropic API key generated and stored as environment variables.

- Vercel project connected to the GitHub repo, with Fluid Compute enabled.

- Project scaffolded exactly per PROJECT-STRUCTURE.md, with core dependencies installed.

- A local "hello world" version of the app running on your machine.

MILESTONE — YOU'RE ON TRACK IF…

You can run the project locally, it does nothing useful yet, but it runs without errors, both API keys are confirmed working with a simple test call, and Vercel is already connected and ready for the first real deploy on Day 5.

END-OF-DAY CHECKLIST

☐  GitHub Personal Access Token generated and stored safely

☐  Anthropic API key generated and stored safely

☐  Vercel account created and connected to the repo

☐  Fluid Compute enabled in Vercel project settings

☐  Project scaffolded per PROJECT-STRUCTURE.md

☐  Local project scaffold runs with no errors

☐  Test call to GitHub API succeeds

☐  Test call to Claude API succeeds

DAY 4 Backend: Repo Fetching & File Curation SDLC Phase: Implementation — Part 1 · Target time: 3–4 hrs

OBJECTIVES

- Build the part of the pipeline that turns a repo URL into a curated, token-budgeted bundle of file contents.

TASKS

- Implement URL validation and repo-accessibility checks (FR2).

- Implement fetching the file tree via the GitHub API (FR3).

- Implement primary-language detection for JavaScript vs. Python vs. other (FR4).

- Implement the file-curation logic designed on Day 2: always include README + manifest + likely entry points, then sample remaining files by size/depth up to the token budget (FR5, FR6).

- Write quick manual tests against 2–3 real public repos of different sizes to sanity-check curation output.

DELIVERABLES

- A working function/module that takes a repo URL and returns a curated file bundle ready for Claude.

- Confirmed behavior on at least one small repo and one large repo.

MILESTONE — YOU'RE ON TRACK IF…

Given any public JS or Python repo URL, your code returns a sensible, budget-respecting set of files — you can print it and it looks like what a human would choose to read first.

END-OF-DAY CHECKLIST

☐  URL validation implemented

☐  File tree fetching works via GitHub API

☐  Language detection implemented

☐  File curation logic implemented and token-budgeted

☐  Tested against a small repo

☐  Tested against a large repo

DAY 5 Claude Integration & Early Deployment SDLC Phase: Implementation — Part 2 · Target time: 3–4 hrs

OBJECTIVES

- Get Claude turning curated file bundles into structured reports.

- Get something — anything — live on a public URL today, to avoid deployment surprises later (this directly addresses the deployment risk in the PRD).

TASKS

- Implement the synthesis call: send the curated bundle plus your Day 2 prompt to Claude (FR7).

- Parse Claude's response into the five distinct report sections (FR8).

- Refine the prompt based on real output quality — expect to iterate here.

- MANUAL STEP: deploy the current, even-if-basic version of the app to a public hosting provider, following guided steps.

- Confirm the live deployed version can complete one full run end to end.

DELIVERABLES

- A working synthesis pipeline: repo URL in, structured five-section report out.

- A live public URL where the current version of the app is running.

MILESTONE — YOU'RE ON TRACK IF…

You can visit a public URL right now, paste a repo link, and get back a real (even if unstyled) five-section report.

END-OF-DAY CHECKLIST

☐  Synthesis call implemented and working

☐  Response parsed into five sections

☐  Prompt refined against at least 2 real repos

☐  App deployed to a public URL

☐  Full pipeline confirmed working on the live deployment

DAY 6 Frontend & Error Handling SDLC Phase: Implementation — Part 3 · Target time: 3–4 hrs

OBJECTIVES

- Build the actual user-facing experience: the input form, loading state, rendered report, and error states.

TASKS

- Build the input form (URL field + Generate button) per the Day 2 wireframe.

- Build the loading/progress indicator for the generation wait (FR10).

- Build the report rendering UI for all five sections, styled for readability.

- Implement the three error states designed on Day 2, with the exact wording drafted then (FR9).

- Wire the frontend to the backend pipeline built on Days 4–5.

- Redeploy the updated version to the live URL.

DELIVERABLES

- A usable end-to-end UI: paste a link, see loading feedback, see a readable report or a clear error message.

- Updated live deployment.

MILESTONE — YOU'RE ON TRACK IF…

Someone with zero context could use the live site without you explaining anything — the UI itself carries them through.

END-OF-DAY CHECKLIST

☐  Input form built

☐  Loading indicator implemented

☐  Report UI renders all five sections clearly

☐  All three error states implemented and tested

☐  Live deployment updated

DAY 7 Real-World Testing & Bug Fixing SDLC Phase: Testing · Target time: 3–4 hrs

OBJECTIVES

- Find out where this breaks, before a reviewer does.

TASKS

- Test against 6–10 real public repositories: small and large, JavaScript and Python, well-documented and poorly-documented.

- Deliberately test every error path: an invalid URL, a private repo, a non-existent repo, a non-JS/Python repo.

- Time each run against the ~90 second target from NFR1 — note any repo that blows past it and why.

- Check report outputs for hallucination or vague, generic-sounding content (NFR6) — tighten the prompt if you find any.

- Log every bug found, fix in priority order: broken core loop first, error handling second, output quality third.

DELIVERABLES

- A test log listing every repo tried, what happened, and pass/fail.

- A bug list with fixes applied, prioritized by severity.

MILESTONE — YOU'RE ON TRACK IF…

You've deliberately tried to break your own product on at least 10 real repos, and the core loop survives all of them — either with a good report or a graceful, clear error.

END-OF-DAY CHECKLIST

☐  Tested 6+ diverse real repos

☐  All error paths tested deliberately

☐  Performance checked against the 90-second target

☐  Output checked for hallucination/genericness

☐  All found bugs fixed or explicitly deferred with a reason

DAY 8 Stretch Features & Polish SDLC Phase: Testing → Deployment (buffer) · Target time: 3–4 hrs

OBJECTIVES

- Only now — after the core product is proven solid — spend remaining time on the cut-list items, in order, and visual polish.

TASKS

- Check remaining time honestly against the PRD's cut list (Section 9) before starting anything new.

- If time allows: attempt the “good first issue” → file mapping feature (FR11).

- If time allows next: attempt a rendered visual architecture diagram (FR12).

- Spend any leftover time on UI polish: spacing, typography, empty/loading states, mobile readability.

- Stop adding scope with at least one full day left before the deadline — protect Day 9 and Day 10.

DELIVERABLES

- Any stretch features completed, clearly marked as such.

- A visually polished version of the core experience regardless of stretch-feature progress.

MILESTONE — YOU'RE ON TRACK IF…

The core product (the v1.0 scope from the PRD) is untouched and still works perfectly — anything added today is additive, not a replacement for what already worked.

END-OF-DAY CHECKLIST

☐  Core product re-verified working after any changes today

☐  Stretch features attempted only in cut-list order

☐  UI polish pass completed

☐  Scope frozen with Day 9 and 10 still ahead

DAY 9 Production Deployment & Final QA SDLC Phase: Deployment · Target time: 3–4 hrs

OBJECTIVES

- Get a rock-solid, final version live and verified — this is the version a reviewer will actually see.

TASKS

- MANUAL STEP: finalize production deployment settings (environment variables, secrets, build configuration) following guided steps.

- Run the full Day 7 test suite one more time against the final deployed URL, not just locally.

- Re-run the exact “two-minute test” from the PRD's Success Criteria, timed, on the live site.

- Prepare 2–3 “known-good” demo repos to use during your presentation, chosen to showcase the product well.

- Record a short screen-capture demo video as a backup in case of live-demo issues during presentation.

DELIVERABLES

- Final, stable, publicly deployed application.

- A timed, successful run of the two-minute success test on the live URL.

- A backup demo recording.

- A short list of reliable demo repos.

MILESTONE — YOU'RE ON TRACK IF…

You could hand the live URL to a stranger right now with zero instructions, and they'd have a successful two-minute experience.

END-OF-DAY CHECKLIST

☐  Production deployment finalized

☐  Full test suite re-run against live URL

☐  Two-minute success test passed and timed on live site

☐  Backup demo video recorded

☐  Demo repo shortlist ready

DAY 10 Documentation, Retrospective & Presentation SDLC Phase: Maintenance · Target time: 3–4 hrs

OBJECTIVES

- Close the loop: document what you built, reflect on the sprint, and prepare to present it.

TASKS

- Write a proper repository README: what CodeMap is, how to run it, live URL, tech stack, and known limitations.

- Document known issues and the future roadmap (pulled from the PRD, Section 11) so the maintenance story is clear.

- Run a short personal retrospective: what took longer than expected, what would you do differently, what are you most proud of.

- Rehearse the live demo end to end at least twice, using your prepared demo repos.

- Review the Pitch Deck alongside the final product and adjust talking points if the product evolved since Day 1.

DELIVERABLES

- A complete, polished repository README.

- A short written retrospective.

- A rehearsed live demo.

- Final alignment check between the Pitch Deck and the shipped product.

MILESTONE — YOU'RE ON TRACK IF…

You could walk into the presentation right now and deliver a confident, two-minute live demo without notes.

END-OF-DAY CHECKLIST

☐  README finished and pushed

☐  Known issues and roadmap documented

☐  Retrospective written

☐  Live demo rehearsed at least twice

☐  Pitch deck cross-checked against final product